EVENT MANAGEMENT SYSTEM

Work Breakdown Structure (WBS)

Team E7

Saketh Narayanam – PES1UG24CS292 | Neeraj R Gowda – PES1UG24CS295 | Likhith Reddy M – PES1UG24CS282 | N. Adil Ahmed – PES1UG24CS285

1. Purpose

This Work Breakdown Structure divides the Event Management System into smaller, manageable work packages. It covers the work from requirements and design through development, testing, deployment, and final project demonstration. The WBS is meant to be used as a planning document and can be updated as the team progresses.

2. Project Breakdown

| WBS ID | Work Package | Description |
| --- | --- | --- |
| 1.0 | Requirements Engineering | Define and organize the requirements of the Event Management System. |
| 1.1 | Problem Statement | Document the existing problem, proposed solution, objectives, and scope. |
| 1.2 | Feasibility Analysis | Check technical, economic, operational, schedule, security, and usability feasibility. |
| 1.3 | Functional Requirements | Define the functions expected from the system. |
| 1.4 | Non-Functional Requirements | Define performance, security, usability, reliability, and maintainability requirements. |
| 1.5 | Security Requirements | Define security objectives and security requirements. |
| 1.6 | Use-Case Model | Identify actors and the main interactions with the system. |
| 1.7 | RTM | Connect requirements with use cases and test cases. |
| 2.0 | Software Requirements Specification | Prepare the complete SRS document in the required format. |
| 2.1 | SRS Introduction | Document purpose, scope, product perspective, stakeholders, and assumptions. |
| 2.2 | SRS Requirements | Document functional and non-functional requirements. |
| 2.3 | SRS Use Cases | Document actors and use cases. |
| 2.4 | SRS Security | Document security objectives and security requirements. |
| 3.0 | Architecture and Design | Design the structure and internal interactions of the system. |
| 3.1 | Architecture Pattern | Define the overall architecture pattern used by the system. |
| 3.2 | Component Diagram | Identify the major software components and their interactions. |
| 3.3 | Use-Case Diagram | Create the UML use-case diagram with actors and relationships. |
| 3.4 | Sequence Diagram 1 | Model one major system workflow. |
| 3.5 | Sequence Diagram 2 | Model a second major system workflow. |
| 3.6 | API Design | Define the main API endpoints and their purpose. |
| 3.7 | Error Handling | Define how invalid requests and system errors are handled. |
| 3.8 | Security Architecture | Describe authentication, authorization, validation, and protection of data. |
| 4.0 | Development | Implement the Event Management System features. |
| 4.1 | User Authentication | Implement user registration, login, and role-based access. |
| 4.2 | Event Browsing | Implement event listing, search, filter, and event details. |
| 4.3 | Event Registration | Implement registration, cancellation, duplicate prevention, and capacity checks. |
| 4.4 | Event Management | Implement organizer functions for creating, editing, and cancelling events. |
| 4.5 | Participant Management | Implement participant viewing and registration-count handling. |
| 4.6 | Notifications | Implement event updates and notification handling. |
| 4.7 | Administrator Functions | Implement user, organizer, and event management. |
| 4.8 | Reports | Implement event and registration-related reporting. |
| 5.0 | Test Planning | Prepare the test strategy and testing documentation. |
| 5.1 | Test Plan | Define test scope, strategy, environment, entry/exit criteria, and defect handling. |
| 5.2 | Functional Tests | Create tests for the main event-management workflows. |
| 5.3 | Non-Functional Tests | Create tests for performance, security, usability, reliability, and maintainability. |
| 5.4 | Security Validation | Plan authentication, authorization, password, input, and access-control checks. |
| 5.5 | RTM Validation | Check that requirements are mapped to tests. |
| 6.0 | Software Testing Tools | Perform the bug-fix, patch, and retest activity requested for the project. |
| 6.1 | Bug Identification | Record a real defect found in the implemented system. |
| 6.2 | Reproduce Bug | Run the relevant test and capture the failing behavior. |
| 6.3 | AI-Assisted Fix | Use Copilot or another allowed AI tool to investigate and suggest a fix. |
| 6.4 | Patch | Apply and review the code change. |
| 6.5 | Retest | Run the same test again and record the result after the fix. |
| 7.0 | Project Management Evidence | Maintain evidence of the team's development process. |
| 7.1 | GitHub Evidence | Capture repository, commits, branches, and relevant project activity. |
| 7.2 | Jira Evidence | Capture backlog, sprint, Scrum board, and work-item progress. |
| 7.3 | Copilot Evidence | Capture the use of GitHub Copilot for project-related development tasks. |
| 8.0 | Deployment | Prepare the environment and document how the system is run. |
| 8.1 | Environment Setup | Document software requirements, dependencies, configuration, and environment variables. |
| 8.2 | Deployment Steps | Document the actual deployment or execution process. |
| 8.3 | Deployment Verification | Verify that the deployed system can be accessed and the main workflow works. |
| 9.0 | Demo and Final Submission | Prepare the final evidence and repository for submission. |
| 9.1 | Demo | Record a demonstration video or prepare application output screenshots. |
| 9.2 | README Update | Keep the project overview, setup instructions, structure, and links updated. |
| 9.3 | Final Repository Review | Check all required folders, documents, screenshots, links, and source code. |

3. Main Development Flow

1. Finalize requirements and traceability.

2. Complete architecture and design documents.

3. Implement the main event-management workflow.

4. Prepare and execute functional and non-functional tests.

5. Record one real bug, apply an AI-assisted fix, patch the code, and retest.

6. Prepare environment and deployment documentation.

7. Prepare the final demo and check the GitHub repository.

4. Mapping to the GitHub Submission Folders

| Folder | Main WBS Coverage |
| --- | --- |
| 01_SRS_WBS | 1.0 Requirements Engineering + 2.0 SRS |
| 02_Test_Planning | 5.0 Test Planning |
| 03_RE | 1.3 FR + 1.4 NFR + 1.7 RTM |
| 04_Architecture_Design | 3.0 Architecture and Design |
| 05_GitHub_Jira_Evidence | 7.0 Project Management Evidence |
| 06_GitHub_Copilot | 7.3 Copilot Evidence |
| 07_Software_Testing_Tools | 6.0 Software Testing Tools |
| 08_Deployment | 8.0 Deployment |
| 09_Demo | 9.0 Demo and Final Submission |

5. Expected Final Repository Structure

The completed team repository should contain the project source code and the nine required documentation/evidence folders.

README.md
01_SRS_WBS/
02_Test_Planning/
03_RE/
04_Architecture_Design/
05_GitHub_Jira_Evidence/
06_GitHub_Copilot/
07_Software_Testing_Tools/
08_Deployment/
09_Demo/